TEST PLAN

FOR

{Cycluno AI-Powered Test Automation Platform}

Team: STST-C 35-Bughunter

Table of Contents

1. INTRODUCTION	3

1.1 Objectives	3

1.2 Team Responsibilities	3

2.	TEST COVERAGE / SCOPE	4

2.1 In Scope	4

2.2 Out of Scope:	4

3.	TEST strategy	5

3.1 Methods:	5

3.2 Approach	5

4.	TEST ENVIRONMENT	6

5.	DELIVERABLES/MILESTONES  	7

5.1Deliverables	7

5.2 Test Schedule                                                                                                        7

6.	ASSUMPTIONS / RISKS	8

6.1 RISK	9

Product Description: Cycluno is an AI-powered test automation platform designed to help QA teams generate, execute, and analyze tests efficiently. It enables faster software delivery by automating test case creation from product requirements documents (PRDs) or feature lists, executing tests across multiple browsers, and providing insightful reporting on test coverage, success rates, and team performance.

Product Manager: Joseph Wisdom Achi

Test Manager: Funmilola Bolarinwa

Date of Test Plan Creation: February 23, 2026

Authors:  STST-C 35-Bughunter/Junior Testers (Testify Academy Student, February 23, 2026).

| 1.0 INTRODUCTION |  |
| --- | --- |
| Purpose of Test Plan: This test plan outlines the strategy, scope, resources, and schedule for testing the Cycluno platform to ensure it meets quality standards, functions reliably across environments, and delivers value to users. It aims to identify defects early, verify AI-driven features, and confirm integration capabilities. | Test Objectives: - Verify that AI-powered test design generates accurate and comprehensive test cases from inputs like PRDs or feature lists. - Ensure smart automated execution works across browsers and devices with proper logging and failure detection. - Confirm insightful reporting provides accurate analytics and visualizations. - Achieve at least 90% test coverage and ensure no critical defects in core functionalities. Test References: - Cycluno website: https://cycluno.com/ (including sections on Design, Execute, Report, Solutions, Testimonials, and FAQ). - User documentation or PRDs (if available; otherwise, inferred from website features). - Industry standards for SaaS testing (e.g., ISO 25010 for software quality). |
| 2.0 SCOPES (IN AND OUT OF SCOPES) |  |
| Features to be tested (IN SCOPE): - User Registration - User Login - Change Password - Homepage & Navigation - Dashboard - Security — Basic Checks | Features Not to be Tested (OUT OF SCOPE) - Third-party Integrations (Jira, GitHub, etc.) - Contact - Pricing - Request Demo - Penetration / Security Auditing - Features, Product, Resources - Bugbed |
| 3.0 TEST STRATEGY |  |
| Testing Types: - Functional Testing: Verify core features like test generation and execution. - Compatibility Testing: Verify across major browsers. - Usability Testing: Ensure intuitive navigation and clear messaging. Approaches: - Manual testing. - Analyze requirements and UI behavior. - Create test cases and checklists. - Execute tests in the test environment. - Log defects with severity and steps. - Retest after fix. - Report test summary and release decision. Exit Criteria: - Testing can only be considered complete when a minimum percentage of the planned test cases have been executed. - Testing can only be closed and the product released if there are no open Critical or High severity defects remaining in the system. - Testing can only be considered complete if the overall test case pass rate meets the defined minimum quality standard. - Testing can only be completed when all critical user journeys function correctly across all supported platforms and browsers. | Testing Levels: - Exploratory Testing: Creative testing to uncover unexpected bugs - Acceptance Testing: User acceptance for overall functionality Resources Allocations: - QA Junior Testers: Emeka. Nnadika, Bisola Oyetade, Hafeezat Abati, Victoria Adu). - QA Lead: Funmilola Bolarinwa - Project Manager: Wisdom Achi - Developer: Sadiq Balogun - Product Owner: Testify - Tools: Browser- (Google Chrome, Firefox) Suspension Criteria: - Testing will be suspended if users are unable to successfully log in or register on the platform. - Testing will be suspended if the Cycluno website is completely inaccessible or experiencing a system outage. - Testing will be suspended if a severe Critical defect is found that blocks a major user journey or core functionality. - Testing will be suspended if the test environment does not properly reflect the actual production setup or is misconfigured - Testing will be suspended if the required tools, system access, documentation, or key team members are unavailable.. |
| 4.0 TEST ENVIRONMENT |  |
| Environment Setup: - System and Application: http://cycluno.com/ - Browser: Google Chrome and Mozilla Firefox - Hardware: Windows PC - Network: MTN, STARLINK, GLO, AIRTEL - Document: Test-Case, Test Summary, Bug Report. |  |
| 5.0 TEST DELIVERABLES/MILESTONES |  |
| Pre Testing: - Project Onboarding - Receive all necessary documentation and designs - Test environment setup - Test plan creation - Test case design Post Testing: - Test Result Analysis - Reporting - Documentation - Feedback - Test summary report - Test closure report - Deferred bug list | During Testing: - Test Execution - Defect Report - Regression Testing - Daily Status Report - Test Monitoring During Release: - Final Preparations - Deployment Phase - Smoke test - Monitoring Post Release: - Post-deployment verification - User Acceptance and feedback - Issue Resolution - Post-Deployment Release Report |
| TEST MILESTONE |  |
| Testing Phases: - Requirement Analysis. - Test Planning. - Test Scripts Documentation. - Test Execution. - Test Reporting. - Test Cycle Closure. | Timelines: - Every ticket must be tested and delivered within 8hours of being made available. |
| 6.0 ASSUMPTION/RISK |  |
| This section lists assumptions that are made specific to this project. - Access Rights – Testers will have appropriate permissions to access the application and perform all in-scope actions (e.g., registration, login). - Browser Compatibility – The browsers selected for compatibility testing (Chrome and Firefox) are installed and configured on test machines. - Test Environment Availability – The required test environments, including supported browsers and screen resolutions, will be set up and accessible before the scheduled testing begins. |  |
| Risk Assessments: - AI Accuracy: Generated tests may miss edge cases (High probability, Medium impact). - Cross-Browser Issues: Inconsistencies in execution (Medium probability, High impact). - Timeline Delays: Resource constraints (Medium probability, Medium impact). - Not everyone would be able to access the platform | Mitigation Strategies: - AI Accuracy: Manual review of generated tests; use diverse input samples. - Cross-Browser: Test on multiple environments early. - Timeline: Allocate buffers and prioritize critical tests. - Offer VPN options, switch ISP. |